Project Plan: Smart Tool-Routing Assistant

An agent that picks the right tool — calculator, document search, or direct answer

# 1. Introduction

Most chatbots send every question to one LLM, even when that is the wrong move — maths gets answered by guessing, and questions that need a document get hallucinated answers. This project is a small but well-designed agent that first decides HOW to answer a question, then routes it to the correct tool: a calculator for arithmetic, a document search (RAG) for questions about uploaded files, or the LLM directly for general questions.

The whole point of the project is the routing decision. It is simple to build but demonstrates real agent-design thinking, and it gives you a clean, measurable number: routing accuracy.

# 2. What the project is about

A Streamlit app with a chat box and a sidebar to upload documents. When the user asks something, a router (powered by GPT-4.1) classifies the intent and shows which tool it chose, then runs that tool and returns the answer. Transparency is a feature: the UI always displays the chosen tool and a one-line reason, so the routing is visible during a demo.

### Core user flow

- (Optional) User uploads one or more documents in the sidebar; they are embedded and indexed.

- User types a question.

- Router classifies it as: MATH, DOC_SEARCH, or GENERAL.

- App runs the matching tool: calculator / RAG retrieval+LLM / direct LLM.

- App shows the answer plus a badge: 'Tool used: …' and a short reason.

# 3. Who the users are

- End users who want one assistant that handles maths, document Q&A, and general questions correctly.

- A realistic framing for the demo: an 'internal helpdesk assistant' — employees ask policy questions (DOC_SEARCH), quick calculations (MATH), or general queries (GENERAL).

For interviews, this framing lets you talk about agent orchestration, which connects directly to your Orion experience.

# 4. Features (MVP only — keep it lean)

### Must-have

- Chat interface (Streamlit chat input + message history).

- Router that classifies each question into MATH / DOC_SEARCH / GENERAL.

- Calculator tool using a SAFE math evaluator (not raw eval).

- RAG path: upload docs → chunk → embed (free local model) → store in Chroma/FAISS → retrieve → answer with GPT-4.1.

- General path: direct GPT-4.1 answer.

- Visible 'tool used + reason' badge on every answer (great for demos and for debugging routing).

### Deliberately left out

- Web search tool, login, multi-user sessions, fancy CSS, streaming animations.

# 5. Tech stack (all free except Azure OpenAI)

| Layer | Choice | Free? / Notes |
| --- | --- | --- |
| UI | Streamlit (st.chat_input) | Free |
| Router + answers | Azure OpenAI GPT-4.1 | Your credentials; only paid piece |
| Calculator | sympy or numexpr (safe eval) | Free; never use Python eval() on user input |
| Embeddings | sentence-transformers (all-MiniLM-L6-v2) | Free, runs locally |
| Vector store | ChromaDB or FAISS | Free, local |
| Orchestration | LangGraph (StateGraph + conditional edges) | Free; router node branches to tool nodes; you used it at Orion |
| Eval | pandas, scikit-learn | Free |
| Hosting | Streamlit Community Cloud / HF Spaces | Free (NOT Vercel — see note) |

Security note: the calculator must use a safe evaluator (sympy.sympify or numexpr.evaluate). Passing user text to Python's eval() is a real vulnerability and an easy way to fail a code review.

# 6. Architecture (LangGraph state machine)

The agent is built as a LangGraph StateGraph. A shared state object carries the question and fills up as it flows through the graph. The router node decides the tool; conditional edges send the state to exactly one tool node; that node writes the answer and the graph ends. This branching structure is precisely what LangGraph is good at, and it draws as a clean diagram for your README.

### Shared state

state = { question, tool, reason, context, answer }  — each node reads what it needs and writes its part.

### Nodes and edges

- router node: GPT-4.1 returns {tool, reason}; writes them to state.

- Conditional edge from router → routes on state['tool'] to one of the three tool nodes.

- calculator node: MATH → safe evaluator → writes answer.

- rag node: DOC_SEARCH → retrieve top-k chunks from the vector store → GPT-4.1 answers using only those chunks → writes answer.

- general node: GENERAL → GPT-4.1 answers directly → writes answer.

- Each tool node connects to END; Streamlit reads state['answer'], state['tool'], state['reason'].

Keep the router prompt in a separate file so you can tune it during evaluation without editing the graph. Adding a tool later is just one new node plus one new branch in the conditional edge — a good point to make in interviews.

# 7. Build plan (step by step)

- Setup: repo, venv, requirements.txt (add langgraph, langchain-openai), Azure keys in Streamlit secrets.

- Tool functions first: build and unit-test the calculator (safe eval) and a simple direct-LLM answer function.

- RAG path: document upload → chunk → embed with all-MiniLM → store in Chroma → retrieve → answer.

- Wrap each tool as a LangGraph node that reads from and writes to the shared state (calculator / rag / general).

- Router node + graph: prompt GPT-4.1 to return JSON {tool, reason}; build the StateGraph, add the conditional edge from router to the right node, compile. Default to GENERAL on parse failure.

- UI: invoke the compiled graph per message; show answer + 'tool used' badge + reason; keep chat history.

- Evaluation: labeled question set + routing-accuracy script (Section 8).

- Polish + README: screenshots, a small LangGraph diagram, sample docs, eval numbers, confusion matrix image.

- Deploy on Streamlit Community Cloud; add the live link.

# 8. How to evaluate it and get real numbers

The headline metric is routing accuracy: of all questions, how many were sent to the correct tool. This is easy to measure and very persuasive on a resume.

### Step 1 — Build a labeled question set

- Write ~50–60 questions and label each with the correct tool (MATH / DOC_SEARCH / GENERAL). Aim for a balanced mix, including a few tricky/borderline ones.

- Example labels: 'What is 18% of 4,500?' → MATH; 'What is the refund window in the policy?' → DOC_SEARCH; 'Explain RAG in one line' → GENERAL.

### Step 2 — Run and score

- Feed every question to the router, record the predicted tool, compare to the label.

- Compute overall routing accuracy, plus per-class precision/recall, and build a confusion matrix (sklearn) to see which pairs get confused.

- Optionally, on the DOC_SEARCH subset, also rate answer correctness (e.g., 20 questions) to report end-to-end quality.

### Step 3 — Report it

| Metric | How to compute | Realistic target |
| --- | --- | --- |
| Routing accuracy | correct tool / total questions | 0.88 – 0.95 |
| Per-class F1 | sklearn classification_report | report all three |
| Confusion matrix | sklearn confusion_matrix + screenshot | include image |
| Doc-answer correctness | human-rated on 20 RAG questions | 0.80+ |

Improvement story to mention: report accuracy before and after you refine the router prompt (e.g., 0.84 → 0.92). A before/after number shows iteration, which interviewers value.

# 9. Deployment

Important — hosting: Streamlit does NOT run on Vercel. Vercel is for serverless / frontend apps; Streamlit needs a persistent Python server. Deploy free on Streamlit Community Cloud (built for this, one-click from GitHub) or Hugging Face Spaces instead. Both are free and give you a public demo URL.

- Push to GitHub with requirements.txt; keep the vector store small so it fits the free tier.

- Deploy via share.streamlit.io; add Azure keys as secrets.

- Add the public URL to your resume and project README.

# 10. Resume bullet (write after you have numbers)

“Built a tool-routing AI assistant with LangGraph (Streamlit + Azure OpenAI GPT-4.1, local embeddings + ChromaDB): a router node with conditional edges sends each query to a calculator, document-RAG, or direct-LLM node; reached 92% routing accuracy on a 55-question labeled set, up from 84% after prompt refinement.”

# 11. Optional stretch (only if time allows)

- Add a 4th tool node (e.g., a date/time tool) plus one new branch in the conditional edge, then re-measure routing accuracy.

- Add a confidence score and fall back to GENERAL when the router is unsure.